Here is the detailed summary of the work completed over the past week (Jan 19 - Jan 25, 2026) for the E-Digitex School Management System.

This log is structured by Module, detailing the specific Files, Features, and Logic implemented.

1. Academics Module

A. Departments (DepartmentController.php)

- Purpose: Organize academic divisions (e.g., Science Dept, Arts Dept) mainly for University/Mixed institutions.

- Key Logic:

  - Standard CRUD.

  - Linked to Institution.

  - Used as a higher-level grouping above Grade Levels/Programs in some university contexts.

- Visibility: Logic added to Sidebar to only show "Departments" if the institution type is 'university' or 'mixed'.

B. Grade Levels (GradeLevelController.php)

- Logic: Added logic to Auto-Select/Hide the "Education Cycle" field if the institution has a fixed type (e.g., a Primary School admin won't see "University" options).

2. Finance Module (Major Updates)

Goal: Establish a robust financial system handling fees, invoicing, student balances, budgets, and payments.

A. Fee Structure (FeeStructureController.php)

- Purpose: Define fees (Tuition, Bus, etc.) globally or per class.

- Key Logic:

  - Global vs. Installment: Introduced payment_mode ('global', 'installment').

  - Validation: Prevents deleting a Global Fee if child Installments exist. Prevents total installments from exceeding the Global Fee amount.

  - Security: Strict institution_id checks.

B. Invoicing (InvoiceController.php)

- Purpose: Generate bills for students based on Fee Structures.

- Key Logic:

  - Bulk Generation: Generates invoices for entire classes.

  - Fee Caps: Ensures invoices do not exceed the defined Global Fee cap for the year.

  - Duplicate Check: Prevents double-billing the same fee to the same student in a session.

  - Unique Numbers: Generates unique invoice numbers (INV-{Year}-{AdmNo}-{Time}).

C. Payments (PaymentController.php)

- Purpose: Record payments against invoices.

- Key Logic:

  - Security: Password Confirmation is now mandatory before recording a payment.

  - Validation: Payment cannot exceed the remaining balance of the invoice.

  - Status Update: Automatically updates Invoice status (paid, partial, unpaid).

D. Student Balances (StudentBalanceController.php)

- Purpose: Provide a financial overview of students per class.

- Features:

  - Tabs: Dynamic tabs for "Global Fee" and individual "Installments".

  - Stats: Calculates Total Invoiced, Collected, and Outstanding per class.

  - Logic: Tracks "Paid Students" vs. "Debtors" accurately.

E. Budgeting (BudgetController.php)

- Purpose: Manage school expenses and allocations.

- Features:

  - Period-Based: Budgets are now allocated per period (e.g., "Q1 2025", "Jan 2026") rather than just annually.

  - Fund Requests: Workflow for staff to request funds -> Admin approves/rejects.

  - Traceability: Tracks allocated_amount vs spent_amount.

  - Flexibility: Admins can now update budget allocations freely (removed strict "cannot reduce below spent" lock upon request).

3. Academic Reports Module

Goal: Generate academic documents (Bulletins, Transcripts) with institution-specific logic.

A. Report Generation (ReportController.php)

- Purpose: Generate PDF reports.

- Key Logic:

  - Institution Types: Logic forks based on type (primary, secondary, university).

  - Bulk Printing: Added ability to print bulletins for an entire class at once.

  - Validation: Checks if the requested Period/Term is "Active" in settings before generating.

  - Ajax Pre-check: Checks if data exists before opening the PDF tab to avoid blank pages.

B. Result Cards (ResultCardController.php)

- Purpose: View single student results.

- Features:

  - Teacher Access: Teachers can only view results for students they teach/are linked to.

  - GPA/CGPA: Added logic for credit-based GPA calculation for University context.

4. Student Enrollment (Workflow Overhaul)

Goal: Separate workflows for School vs. University and improve UX.

A. Standard Enrollment (StudentEnrollmentController.php)

- Context: Primary/Secondary schools.

- Changes:

  - Bulk Enrollment: Shifted from single-student entry to Bulk Multi-Select.

  - Flow Update: Select Class First -> Then Select Multiple Students.

  - Filtering: Student dropdown now correctly filters unenrolled students.

B. University Enrollment (UniversityEnrollmentController.php - NEW)

- Context: Universities/Higher Ed.

- Features:

  - Separate Module: Created a distinct controller and view set.

  - Terminology: Uses "Program" and "Level" instead of "Class".

  - Routes: Added specialized routes under /university/enrollments.

  - Permissions: Integrated specific permissions (university_enrollment.create, etc.).

5. System Configuration & Security

A. Roles & Permissions (RolePermissionSeeder.php)

- Update: Re-seeded permissions to include all new modules (University Enrollments, Budgets).

- Scope: Ensured university_enrollment.* permissions are created and assigned to Super Admin.

B. Sidebar & Navigation (sidebar.blade.php, sidebar.php)

- Logic: Added dynamic visibility for "University Enrollments" vs "Enrollments" based on the logged-in user's Institution Type.

- Localization: Fully localized sidebar items in sidebar.php.

6. File & Path Reference

| Module | Controller | Model | Views Path |
| --- | --- | --- | --- |
| Academics (Depts) | DepartmentController | Department | departments/ |
| Finance (Fees) | FeeStructureController | FeeStructure | finance/fees/ |
| Finance (Invoice) | InvoiceController | Invoice | finance/invoices/ |
| Finance (Budget) | BudgetController | Budget | finance/budgets/ |
| Reports | ReportController | ExamRecord | reports/ |
| Enrollment (Sch) | StudentEnrollmentController | StudentEnrollment | enrollments/ |
| Enrollment (Uni) | UniversityEnrollmentController | StudentEnrollment | university/enrollments/ |
| Grades | GradeLevelController | GradeLevel | grade_levels/ |

7. Pending / Next Steps

- University Course Registration: The "Enrollment" puts them in a Program. The next step is registering for specific Courses (Subjects) for the semester.

- LMD Logic: Implementing the specific calculation rules for Licence-Master-Doctorat grading (Credits, UE, EC).

This list covers all major architectural changes, logic implementations, and UI/UX improvements made in the last 7 days.