Here is a complete, structured plan to implement the remaining requirements outlined in the "V2 Remarks_Pending_Points.pdf" document. This plan prioritizes financial integrity and reporting first, followed by academic workflows and then communication.

Phase 1: Advanced Financial Logic (Critical Priority)

Objective: Enforce installment rules, track persistent debts, and build the detailed per-class financial dashboard.

1.1. Database Schema Enhancements

- Create StudentDebt Model:

  - To track debts persisting across academic sessions.

  - Columns: student_id, amount, origin_session_id (where debt came from), description, status (unpaid/partial/paid).

- Update FeeStructure Table:

  - Add payment_mode: enum('global', 'installment').

  - Add installment_order: integer (nullable) to sequence installments (e.g., 1 for Term 1, 2 for Term 2).

- Update InstitutionSetting:

  - Add logic to enable/disable "Strict Installment Mode".

1.2. Installment Logic Enforcement (Backend)

- Middleware/Controller Logic (PaymentController):

  - Before accepting a payment for FeeStructure with installment_order = X, check if FeeStructure with installment_order = X-1 is fully paid for that student.

  - If previous installment is unpaid -> abort(403, "Previous installment pending").

- Invoice Generation:

  - Update InvoiceController to respect the payment_mode. If 'Global', generate one large invoice. If 'Installment', generate sequential invoices (or allow generating Invoice 2 only if Invoice 1 is paid).

1.3. Detailed Financial Dashboard (Per Class View)

- New Controller: FinancialReportController.

- New View: finance.reports.class_summary.

- Logic:

  - Fetch all students in a selected class.

  - Columns Calculation:

    - Today Payment: Payment::where('student_id', $id)->whereDate('paid_at', now())->sum('amount').

    - Cumulative Paid: Sum of all payments for current session.

    - Remaining Fees: (Total Fee for Class - Cumulative Paid).

    - Previous Debt: Fetch from StudentDebt model (sum of unpaid records from previous sessions).

  - Totals: Calculate sum of columns at the top of the table.

Phase 2: Academic Reports & Workflows

Objective: Generate official documents (Bulletins, Transcripts) and handle failure/retake logic.

2.1. Exam Tabulation & Report Card (Bulletin)

- Logic:

  - Fetch ExamMarks for a student across all subjects in an exam.

  - Calculate Total, Percentage, and Grade (A, B, C) based on GradeLevel rules.

  - Calculate Rank in Class (e.g., 5th out of 30).

- PDF Generation:

  - Build reports.bulletin blade view.

  - Use barryvdh/laravel-dompdf to render.

  - Includes: Student Bio, Marks Table, Attendance Summary (from StudentAttendance), Teacher Remarks.

2.2. Transcript (Relevé de notes) & Student History

- Logic:

  - Aggregate final grades from all sessions/years for a specific student.

  - Display "Promoted" or "Retained" status history.

- Repêchage (Retake) Logic:

  - Identify subjects where marks_obtained < pass_mark.

  - Flag these in the database (e.g., ExamRecord status = 'failed').

  - Create a "Retake List" view for admins.

Phase 3: Attendance Enhancements

Objective: Implement Staff attendance and automated student absence notifications.

3.1. Staff Attendance

- Database: Create StaffAttendance table (similar to StudentAttendance but linked to staff_id).

- Controller: StaffAttendanceController.

- Modes:

  - Manual: Admin ticks checkboxes.

  - Terminal (API): Create API endpoint POST /api/attendance/staff for QR/NFC devices to hit.

3.2. Automated Absence Notifications

- Scheduled Job: Create a Laravel Command php artisan attendance:notify-absent.

- Logic:

  - Run daily at 5:00 PM (configurable).

  - Fetch all StudentAttendance where status = 'absent' AND date = today.

  - Check if parent has valid phone number.

  - Dispatch SMS via NotificationService ("Your child X was absent today.").

Phase 4: Student Lifecycle (Re-enrollment & Transfer)

Objective: Manage student movement without data loss.

4.1. Promotion / Re-enrollment

- Wizard Interface: Select Class -> Select Students -> "Promote to Next Session".

- Logic:

  - Create new StudentEnrollment records for the new session.

  - Do not modify old enrollment records (preserves history).

  - Carry forward any StudentDebt if configured.

4.2. Transfer / Withdrawal

- Status Update: Add status column to Student (Active, Transferred, Withdrawn).

- Transfer Certificate (TC): Generate PDF showing "Left on [Date], Reason: [Reason]".

Phase 5: Communication & Chatbot Prep

Objective: Prepare system for external integrations.

5.1. API Layer for Chatbots

- Create read-only API endpoints secured by Sanctum tokens.

- GET /api/student/{id}/balance (For "My Fees" bot query).

- GET /api/student/{id}/attendance (For "My Attendance" bot query).

- GET /api/student/{id}/results (For "My Result" bot query).

5.2. Events & Calendar

- Create Event model (title, start_date, end_date, audience).

- Display on Dashboard calendar.

Execution Order & File Creation Plan

Step 1: Financial Dashboard & Debts

- Create StudentDebt migration & model.

- Update FeeStructure migration (payment_mode).

- Create FinancialReportController and class_summary.blade.php.

Step 2: Installment Logic

- Update PaymentController with validation logic.

- Update InvoiceController to handle installment generation.

Step 3: Academic Reports

- Create ReportController.

- Build reports/bulletin.blade.php and reports/transcript.blade.php.

Step 4: Attendance Automation

- Create StaffAttendance migration/model/controller.

- Create NotifyAbsentStudents Job/Command.

Step 5: Lifecycle & APIs

- Create PromotionController.

- Create api.php routes for chatbot data.

Which specific part would you like to start coding now? I recommend Step 1 (Financial Dashboard) as it's a high-value view for admins.