Here is the breakdown of Completed, Remaining, and Areas for Improvement.

### 1. Student Enrollment & Identity

Status: 🟡 Partially Completed

- Completed:

  - Basic Registration (First Name, Last Name, Gender, DOB).

  - Academic Information (Class/Grade Level, Academic Year).

  - Parent Information (Father, Mother).

- Missing / Needs Improvement:

  - Missing Fields: The system needs specific fields added to the Student Model: Post Name (optional), Place of Birth, Province (Dropdown), Avenue, NFC Card ID, Primary Guardian (Dropdown logic).

  - "Option" (Stream) Logic: Currently, we have Grade Levels and Class Sections.

    - Requirement: Class (Dropdown) -> Option (Dropdown dependent on Class, e.g., "Marketing", "Science").

    - Action: We need to introduce an Stream (or Option) entity that links to a Grade Level. A ClassSection should then belong to a specific Stream (e.g., Grade 1 -> Marketing -> Section A).

  - Mandatory Notification: The system must send an SMS/WhatsApp/Email to the parent immediately upon registration with the specific template provided (Dear Parent, Your child...). Currently, we only have basic email logic for payments.

### 2. Re-Enrollment

Status: 🟡 Logic Exists, Workflow Needs Alignment

- Completed:

  - The StudentEnrollment model exists to link students to classes for a session.

- Missing / Needs Improvement:

  - Dedicated Re-Enrollment Flow: We need a specific "Re-Enrollment" interface that detects the student's previous status and class, then reactivates them for the new year without creating a new student profile.

  - Validation: Ensure the system prevents duplicate active enrollments for the same year.

### 3. Finance (Global Fees & Installments)

Status: 🟠 Significant Structural Changes Needed

The document specifies a very specific "Global Fee" model which differs slightly from standard per-item invoicing.

- Completed:

  - Fee Structures, Invoices, Partial Payments.

- Missing / Needs Improvement:

  - Global Fee Concept: Instead of just "generating invoices," we need to define a Global Fee per Academic Year/Class.

  - Installment Configuration: The system needs a setting to define Installments (up to 6) by percentage (e.g., 60%, 30%, 10%) or fixed amounts.

    - Crucial: These are guides, not hard limits. The payment system must remain flexible (parents can pay any amount).

  - Context Selection Page: Before recording a payment, the user must select Year > Class > Option to see the "Class Size" and list of students. Currently, we jump straight to an invoice list.

  - Connex Fees: A clear distinction between "Global Fees" (Tuition) and "Connex Fees" (Uniforms, Badges) in the database and UI.

  - Payment Notifications: Mandatory SMS/WhatsApp after every payment showing "Paid", "Total Paid", and "Remaining Balance".

### 4. Total Enrollment View (Dashboard)

Status: 🔴 Not Started

- Requirement: A specific management dashboard table.

- Columns Required:

  - Class & Option

  - Total Enrollment (Headcount)

  - Total Amount Due (Enrollment × Global Fee)

  - Total Amount Collected

  - Outstanding Balance

- Action: We need to build a dedicated Financial Dashboard that aggregates this data in real-time.

### 5. Staff Management

Status: 🟡 Partially Completed

- Completed:

  - Staff Profile, Roles (RBAC), Teacher assignment (Timetable).

- Missing / Needs Improvement:

  - Profile vs Login Separation: Ensure a staff profile can exist without a login.

  - Auto-Account Link: When creating a user account for a staff member, the system must auto-generate a User ID and Temporary Password and send it via SMS.

  - Forced Password Change: Logic to force a password change on the first login.

  - Attendance: QR Code / NFC attendance tracking for staff is currently missing.

### 6. Notifications (SMS/WhatsApp)

Status: 🔴 Not Started

- Current: We only have basic Email classes.

- Requirement: Deep integration with an SMS/WhatsApp gateway (e.g., Twilio, Infobip, or a local provider) is mandatory for:

  - Student Registration.

  - Payment Receipts.

  - Staff Account Creation.

### Summary of Immediate Action Plan (To Align with Doc)

- Database Update:

  - Add options (streams) table or field.

  - Add missing student fields (place_of_birth, nfc_id, etc.).

  - Add global_fee and installment_config to Finance.

- Refine Student Registration: Update the "Admit Student" form to include the new fields and "Option" dropdown.

- Implement SMS/WhatsApp Service: Create a service class to handle sending these notifications.

- Finance Overhaul: Build the "Total Enrollment" dashboard and the "Context Selection" payment flow.